|  |  |  |
| --- | --- | --- |
| **Tasks** | **Resource** | **Estimate** |
| Image mapping for estate maps. | Peachy Vincent Anna | 8H |
| Upload House design *(images)* to website. | Jambie | 24H |
| Add House design view in website. | Jambie Jumar | 32H |
| Upload other related data to sugar *(e.g. listings, property, web, estate images, titles, title releases, etc.).* | Jambie | 24H |
|  | **Total** | **88H** |