Table of Contents

[Listing Module 2](#_Toc383036356)

[House Design 13](#_Toc383036357)

[Contract 18](#_Toc383036358)

[Agent`s Portal *(TBD)* 31](#_Toc383036359)

[Builder`s Portal *(TBD)* 32](#_Toc383036360)

[Buyer`s or Purchaser`s Portal *(TBD)* 33](#_Toc383036361)

[Summary 34](#_Toc383036362)

[Missed features/tasks in stage 1 34](#_Toc383036363)

[Stage 2 features/tasks that were implemented in stage 1 34](#_Toc383036364)

[Total number of hours 34](#_Toc383036365)

# Listing Module

| **Feature** | **Tasks** | **Estimate** |
| --- | --- | --- |
| Add all other fields for Listing |  | 4h |
| **House Price** field: This the price of the house if there are multiple house designs then this would not be displayed | Add house price field with dependency formula | 15m |
| **Contract status**: If there is a contract linked to this property, then the status of the contract would be displayed here | Add contract status field | 15m |
| Contacts Heading | Add one to many relationship to contacts | 3h |
| Option house heading | Add one to many relationship to open house |
| Tasks heading | Add one to many relationship to tasks |
| Notes heading | Add one to many relationship to notes |
| Leads heading | Add one to many relationship to leads |
| Reservations heading | Add one to many relationship reservations |
| Contracts heading | Add one to many relationship to contracts |
| Campaigns heading | Add one to many relationship campaigns |
| History of Listing heading | Add one to many relationship to history of listing heading |
| Create history of listing module | 1h |
| **Open house** to lead *(field chart excel see row 112 in listing sheet)* | Create a lead record based from the open house record | 4h |
| **Reservations** – Workflow: If a contract is O&A Accepted or Exchanged against a listing. Then all of the reservations need to be cancelled | Create a logic hook in contract that once it gets Accepted or Exchanged it will decline all of the reservations of the listing related to that contract | 2h |
| **Reservations** Module | Create module | 1h |
| Add Approve button in subpanel | 2h |
| Add Decline button in subpanel | 2h |
| **Reservations** – Workflow: Send an email to the referrer when an RES is approved | Create email template | 2h |
| Create a logic hook that will do the sending of email | 8h |
| **Reservations** – Workflow: Send an email to the referrer and buyer if an RES is declined | Create email template | 3h |
| Create a logic hook that will do the sending of email | 4h |
| **Reservations** – Workflow: Automatically decline and send an email to a new created RES when an approved RES already exists | Create a logic hook that will do the send of email | 4h |
| **Reservations**: Add an email button in reservation record view to allow users to send an email to the referrer |  | 8h |
| **Reservations** – Workflow: Create a contract record when the Create contract button is saved. All of the buyers details and relevant property details will then be copied to contract  **Question:** What exactly are *relevant property details*? | Add a create contract button in reservations subpanel | 1h |
|  | Add a logic that will do the copying of details to the contract`s | 16h |
| **History of Listing** module | Create module (CRUD) | 1h |
| **Property** Tab | Add all other fields | 4h |
| **Property** – Create contract *(see field chart excel row194 in listing sheet)* | Add a create-contract button in the dropdown header pane buttons in property record view | 1h |
| **Property** – Create contract Workflow: When clicked, a popup will give choices that says “Go Directly to the contact page”. If selected then create a new contract and redirect user to the contract page.  If “Complete reservation form” is selected then this goes through the reservation and then the contract is created with all of the information from the reservation form being created as per the RES form rules without needing to approve the reservation |  | 16h |
| **Property** – Delete. When clicked, pop a confirmation message. *(see field chart excel row 196 in listing sheet)* | Override the default delete logic. | 2h |
| **Property** – Delete. When clicked post an error that the property cannot be deleted if it has previous transactions *(see field chart excel row 196 in listing sheet)* |  | 4h |
| **Property** – Price field *(readonly, display the selected price under pricing)* |  | 4h |
| **Property** – Facebook | Setup Facebook app account *(this takes about 7-14 days)* | TBD |
| Auto generate formatted post content | 2H |
| Add Facebook button in property tab | 1h |
| **Property** – Twitter Link | Customized sugar to enable twitter in property module | TBD |
| **Property** – Pinterest |  | TBD |
| **Property** – Agreement End Workflow: If the date is past todays date then this should be red |  | 2h |
| **Property** – Agreement End Workflow: Set up a reminder for the user when there are 30days before the end of the agreement. This is to be for the owner of the company to receive. |  | TBD |
| **Property** – Multiple House Designs (Calculated field): Where there are multiple house designs manually linked to a property, this would display YES. If only one house design is added or no house designs have been linked to the property this would display NO. |  | 4h |
| **Property** – Floor Plan:  *(see field chart excel row 227 listing sheet)*  **Question:** How do you envision the process of uploading floor plans? |  | TBD |
| **Property** – House Design  *(see field chart excel row 242 listing sheet)*  **Note:** need to discuss with Al |  | TBD |
| **Property** – Façade Name: This the façade of the House design which is just displayed here. | Add a read only field that displays the façade of the linked house design | 1h |
| **Property** – Internal Size Workflow: only visible and writeable when Property type is U/A, TH/V, H&L and **NO House Design size are entered at the House Design Tab** | Add custom js validator | 4h |
| **Property** – Internal Size Workflow: If type is Land and no linked House design is link then hide this field | Add custom js validator | 8h |
| **Property** – External Size If type is Land and a House Design is Linked then display the House internal size of House Design here | Add custom js validator | 8h |
| **Property** – External Size Workflow: If type is Land and no linked House design is link then hide this field | Add custom js validator | 8h |
| **Property** – External Size If type is Land and a House Design is Linked then display the House internal size of House Design here | Add custom js validator | 8h |
| **Property** – Options *(see field chart excel row 279 in listing sheet)* **Note:** Need to discuss with Al |  | TBD |
| **Property** – Promotions Heading Price: We need to be able to enter if the price is Inclusive or Exclusive of GST. *(see Field chart excel row 284)*  **Note:** Need to discuss with Al |  | TBD |
| **Pricing** module | Add all other fields | 4h |
| **Pricing** – Land Options Workflow *(see field chart excel row 299 listing sheet)*  **Note:** Need to discuss with Al |  | TBD |
| **Pricing** – House Price: Enter manually or via House Design or Bulk Upload  **Note:** Need to discuss Al.  **Questions:**  How are we going to identify that the value will come from House Design? Say we have entered it manually, but at the same time we have a value from House Design, which value are we going to use?  Are we going to override the value on Bulk Upload? |  | TBD |
| **Pricing** – House Deposit % Workflow: This is a % amount entered. If this is input, it would then automatically create the $ value and vice versa.  **Questions:**  What exactly is the equation? | Add a logic that will automatically calculate for the $ value. | 8h |
| **Pricing** – House Options Workflow: Same with Land Options *(see field chart excel row 299 listing sheet)*  **Note:** Need to discuss with Al |  | TBD |
| **Pricing** – Vendor`s Price Workflow: If Property Type is House & Land then this is = Land Price + House Price | Add a logic that will check for the property and execute matching calculation | 2h |
| **Pricing** – Vendor`s Price Workflow: If Property is Land, this is = Land Price | Add a logic that will check for the property and execute matching calculation | 2h |
| **Pricing** – Vendor`s Price Workflow: If Property Type is U/A or TH/V then this is = to the Price of U/A or TH/V  **Questions:** How and where do we get the Price for U/A or TH/V |  | TBD |
| **Pricing** – GST Amount Workflow: This is a dollar value. This would be the GST calculated. The formula is Land Price or House Price / 11  We also need to be able to manually enter the amount here as well if required in case it differs from the formula.  *(see field chart excel row 307 listing sheet)*  **Questions:**  When dividing by 11, how do we know which price field to use? |  | 16h |
| **Pricing** – Holding Deposit Workflow: This is pulled from the information that is entered at the project level or added here. We must also be able to change here if needed. *(see field chart excel row 308 listing sheet)* | Add a logic that when a pricing is created for a listing, it will grab the parent project`s pricing`s holding deposit value and populate the same field of the pricing record for the listing | 8h |
| **Pricing** – Holding Deposit Workflow: If the Property is in WA and there is NO Holding Deposit required, as they just use Land Deposit, this is field remains hidden. |  | 1h |
| **Pricing** – Invest Deposit workflow: If this is checked then the deposit is required to be invested |  | 30m |
| **Pricing** – Exchange Deposit / Deposit % Workflow: If the property address is NSW, then this field displays as Exchange Deposit. If Property is NOT NSW & Property Type is U/A, TH/V, H&L & Settle and first is NO then this field Name displays as Deposit | Add a js validator that will check for the property state address and will update the field label accordingly | 4h |
| **Pricing** – Exchange Deposit / Deposit % workflow:  **State is NSW Settle Land First:** Contract In this scenario, the exchange deposit is the Land Deposit  **State is NSW, NO Settle Land First**: The exchange deposit = H+L deposits |  | 8h |
| **Pricing** – Days to Exchange workflow: Hidden when the State is NOT NSW | Add a js validator that check the listing address state and hide this field if it is not NSW | 2h |
| **Pricing** – Total marketing price workflow: This is = Land Price + House Price +/- Options + Premium (OR Inclusive) + (OR Inclusive) Rebate |  | 8h |
| **Pricing** – Display Pricing Options Module | Create Module (CRUD) | 4h |
| **Pricing** – Display Options | Add one to many relationship | 30m |
| **Pricing** – **Display Options** – Property Status Workflow: This is a dropdown field, but the user can opt to manually input a text |  | 16h |
| **Pricing** – Display Options – Auctioneer: This a relate field to contact and displays the Company Name, First Name, Last Name, Mobile, Email  **Questions:**  How do you want this info to be presented? |  | 8h |
| **Web Tab** | Integration with realestate.com.au | TBD |
| **House Design Tab** |  | 40h |
|  |  |  |
| **Title Tab** – Easement field  **Questions:** What do you mean by “*This would be Yes/No depending upon what is entered at the project level or under the special conditions here*” |  | TBD |
| **Title Tab** – Crossover field  **Questions:** What do you mean by “*This would be Yes/No depending upon what is entered at the project level or under the special conditions here*” |  | TBD |
| **Title Tab** – NBN field  **Questions:** What do you mean by “*This would be Yes/No depending upon what is entered at the project level or under the special conditions here*” |  | TBD |
| **Title Tab** – Bushfire management field  **Questions:** What do you mean by “*This would be Yes/No depending upon what is entered at the project level or under the special conditions here*” |  | TBD |
| **Features Tab** | Add one to many relationship to features | 30m |
| **Room Sizes** Module | Create module (CRUD) | 2h |
|  | Add one to many relationship for listing | 30m |

# House Design

| **Features** | **Task** | **Estimate** |
| --- | --- | --- |
| **House Design** Module | Create House Design Module | 8h |
| Apply custom view |
| Add one to many relationship with contacts | 4h |
| Add one to many relationship with display locations |
| Add one to many relationship with tasks |
| Add one to many relationship with notes |
| Add one to many relationship with leads |
| Add one to many relationship with reservations |
| Add one to many relationship with sales |
| Add one to many relationship with campaigns |
| Add one to many relationship with documents |
| **Facebook** | Setup Facebook app account *(this takes about 7-14 days)* | TBD |
| Add Facebook button in property tab | 1h |
| Auto generate formatted post content | 2h |
| **Twitter** | Customized sugar to enable twitter in property module | TBD |
| **House Price** Workflow: When entered here, if a house design is added to a property then this copies across. This also applies it done at the Project Level and would also be copied across the Contract  *(see field chart excel row 139 house designs sheet)*  **Note:** Not sure how this exactly works. Need to discuss with Al  **Questions:** A house design can be used by multiple properties right? So does this mean that if we select a house design for property, instead of just linking them, we are going to create a duplicate of the house design and that will link to the property? |  | TBD |
| **House Deposit %** Workflow: When entered here, if a house design is added to a property then this copies across. This also applies it done at the project level and would be copied across the Contract  *(see field chart excel row 141 house designs sheet)*  **Note:** Same in House Price workflow  **Questions:** Same in House Price workflow |  | TBD |
| **House Options** Workflow: This is the $ value of the Options Heading  *(see field chart excel row 143 house designs sheet)*  **Question:**  Based on the layout, house design can have multiple options, how are we going to identify which option`s $ value we are going to use? |  | TBD |
| **Options Packages**  *(see field chart excel row 144 house designs sheet)*  **Note:** Need to discuss with Al, Not sure how this works. |  | TBD |
| **Display Price:** If the builder has price display NO then this does not override this and the price would still not display  *(see field chart excel row 147 house designs sheet)*  **Question:** Where do we get the builder`s **Price Display** YES/NO value? |  | TBD |
| **Fixed Price**  *(see field chart excel row 148 house designs sheet)*  **Question:** Is this a dollar value or a checkbox? |  | N/A |
| **Featured:** How can we manage this in terms of which one is displayed, where it positioned on the web site, and if it rotates with other featured house designs?  *(see field chart excel row 149 house designs sheet)*  **Note:** Need to discuss with Al |  | TBD |
| **Façade Options**  *(see field chart excel row 167 house designs sheet)*  **Note:** Need to discuss with Al.  Maybe we can create a module for this? |  | TBD |
| **House Sizes:** There may be multiple house sizes for one design. In this case, we need to link the different floor plans to the house size, for example, size 32 is floor plan 1, and size 34 is floor plan 2.  *(see field chart excel row 175 house designs sheet)*  **Note:** Need to discuss with Al, and come up with a solution. |  | TBD |
| **Find Land Heading**  *(see field chart excel row 183 house designs sheet)*  **Note:** Need to discuss with Al.  How do you envision the process? |  | TBD |
| **Sales** module | Add Facebook button in property tab | 1h |
| **Display Locations** module | Auto generate formatted post content | 1h |
| **Reservations** **Tab** | Create reservations module | 1h |

# Contract

| **Features** | **Tasks** | **Estimate** |
| --- | --- | --- |
| **Workflow:** When a property is created via the bulk upload at the project and then this is converted to a Contract from a Property directly or via the RES form, the information that is in the Property at the time the Contract is created is what should appear in the Contract  *(see field chart excel row 7 contracts sheet)*  **Note:** Need to discuss with. Can you send us the upload template? |  | TBD |
| **Workflow:** If the contract is CANCELLED, TERMINATED, RESCINDED the Property reverts back to the original Property details prior to the Contract being created the Property Status goes back to FOR SALE  *(see field chart excel row 9 contracts sheet)*  **Note:** Need to discuss with Al.  **Questions:** What exactly are details that needs to be revert back? Is it the banner details only? Or all of the details that is seen in the Listing *(e.g. house design details, options, promotions, special conditions, documents, pricing, title, features, etc. . .)*? |  | TBD |
| **Workflow:** When Builder is added to a Land Sale either via a RES form or to the Contract after the Contract is created, when the Land settles, the contract is to remain live for the builder and the Land Agent can choose to archive the Contract.  *(see field chart excel row 10 contracts sheet)*  **Note:** Need to discuss with Al for more details.  **Questions:** Does the archiving happens in the Agent`s portal? How do you envision the process of archiving? |  | TBD |
| **Home Page:** If you click on one of the boxes, the data for this will display in the graph below and the list for all of this will display beneath that. | Create a custom dashlet for Reservations | 16h |
| Create a custom dashlet for deposits | 16h |
| Create a custom dashlet for house deposit | 16h |
| Create a custom dashlet for last deposit | 16h |
| Create a custom dashlet for O&A | 16h |
| Create a custom dashlet for Contract ISSUED | 16h |
| Create a custom dashlet for Sales Advice | 16h |
| Create a custom dashlet for Land | 16h |
| Create a custom dashlet for House | 16h |
| Create a custom dashlet for House and Land Packages | 16h |
| Create a custom dashlet for Unit/Apartment | 16h |
| Create a custom dashlet for Townhouse/Villa | 16h |
| Create a custom dashlet for exchanged | 16h |
| Create a custom dashlet for Land Settled | 16h |
| Create a custom dashlet for House Settled | 16h |
| Create a custom dashlet for Cancelled | 16h |
| **Top 5 Overdue Deposits:** If you click on any one of these items under these fields, it will display all the records in the table below for this | Create a custom dashlet | 16h |
| **Top 5 Overdue Contracts:** If you click on any one of these items under these fields, it will display all the records in the table below for this | Create a custom dashlet | 16h |
| **Top 5 Overdue Agents:** If you click on any one of these items under these fields, it will display all the records in the table below for this | Create a custom dashlet | 16h |
| **Top 5 Overdue Projects:** If you click on any one of these items under these fields, it will display all the records in the table below for this | Create a custom dashlet | 16h |
| **Contract Module** | Create module (CRUD) | 4h |
| **Contract – Expected Completion** Workflow: If the date is past todays date then this should be red | Add a custom js that will colour the field with red when the date value is past todays date. *(forDev: see what we’ve done with same fields in listing)* | 30m |
| **Contract – Expected Completion** Workflow: If a contract has been created and this updated at the project level, it will get updated here as well  **Question:** When you say updated at the project level, is it the contract that is listed on the Project`s contract tab?Please see task #2. | Add one to many relationship for Project`s and Contracts. | 30m |
| Add the logic that will relate the contract to the project of the property if the contract is created. | 30m |
| **Contract – Expected Completion** Workflow: If this contract is cancelled and returns to Property FS, the property FS will update with whatever date is in here for title release and completion dates | Add a logic that will copy the value of the title release and completion date from here to its related property | 30m |
| **Contract – Expected Completion** Workflow: if changed here it would also update the details at the property level | Add a logic that will update the expected completion date of the property if it is updated here | 30m |
| **Contract – Titles Expected** Workflow: Same workflow of the Expected Completion |  | 3h |
| **Contract – Land Price** Workflow: This is pulled from the property menu | Add a logic that when property is converted to contract it will automatically populate the contract`s land price based on the property`s land price | 1h |
| **Contract – Contract Status**  Displays the relevant contract status  *(see field chart excel row 105 contracts sheet)*  **Question:** Where do we get this data? |  | TBD |
| **Contract – Finance Status**  *(see field chart excel row 106 contracts sheet)*  **Question:** Where do we get this data? |  | TBD |
| **Contract – Mail Merge** Workflow  *(see field chart excel row 111 contracts sheet)*  **Note:** Need to discuss with Al |  | TBD |
| **Contract – Print Button** Workflow: This should give you a list of document type you can print to: ie; L4S Information Sheet, Sales, advice etc.  *(see field chart excel row 112 contracts sheet)*  **Note:** Need to discuss with Al |  | TBD |
| **Contacts Heading** | Add one to many relationship to contacts | 1h |
| **Tasks Heading** | Add one to many relationship to tasks |
| **Notes Heading** | Add one to many relationship to Notes |
| **Reservations Heading** | Add one to many relationship to reservations |
| **Commission Heading** | Add one to many relationship to Commissions |
| **History of Listing Heading** | Add one to many relationship to history |
| **Commissions Module** | Create Module | 1h` |
| **Contract Tab –** Archive tick box  *(see field chart excel row 191 contracts sheet)*  **Note:** Need to discuss with Al.  How do you envision the process? |  | TBD |
| **Contract Tab –** Email Button |  | 16h |
| **Contract Tab –** Create Sales Advice Button  *(see field chart excel row 192 contracts sheet)*  **Question:** Can you send as the Sales Advice Template Document, please? |  | TBD |
| **Contract Tab –** Create O&A button  *(see field chart excel row 192 contracts sheet)*  **Note:** Need to discuss with Al.  **Questions:** How do you envision the process?  Can you send us the document template, please? |  | TBD |
| **Contract Tab –** Sales Dates Table | Create the Contract Sales Dates module (CRUD) | 4h |
| Add one to one relationship between contracts and contract sales dates module | 15m |
| **Contract Tab –** Sales Dates Table: % Split Ownership field Workflow  *(see field chart excel row 217 contracts sheet)*  **Note:** Need to discuss with Al |  | TBD |
| **Contract Tab –** Finance Details Heading | Create Finance Details module (CRUD) | 4h |
| Add one to one relationship between contracts and contract finance details module | 15m |
| **Contract Tab –** Finance Details Heading: Finance Expected workflow: If todays date is greater than this date, this should be displayed in RED. |  | 1h |
| **Contract Tab –** Finance Details Heading: Days left for Approval Workflow: you need to be able to upload a document from here and also add a Note to this so it appears under the Notes section for the Contract.  *(see field chart excel row 234 contracts sheet)*  **Note:** Need to discuss with Al |  |  |
| **Contract Tab –** Finance Details: Finance Extension date Workflow  *(see field chart excel row 236 contracts sheet)*  **Note:** Need to discuss with Al.  How do you envision the process? |  | TBD |
| **Contract Tab –** Deposits Summary Heading  *(see field chart excel row 236 contracts sheet)*  **Questions:** How is this area related to the Deposit tab?  Not sure if we have to display one here if we already have the deposit tab with more complete details. |  | TBD |
| **Contract Tab** – Settlement details land heading | Create module contract settlement land details (CRUD) | 2h |
| Add one to one relationship between contract and settlement detail | 30m |
| **Contract Tab** – Settlement details land heading Workflow: This is to be displayed only when Land or H&L Property Type. If U/A, TH/V this would be hidden |  | 4h |
| **Contract Tab** – House heading | Create Contract House module (CRUD) | 2h |
| Add one to one relationship between contract and House heading | 30m |
| **Contract Tab** – House heading Workflow: Only to display when Property type is H&L or where House is added to Land. If U/A, TH/V this would be hidden |  | 4h |
| **Contract Tab –** Build Dates Heading | Create Contract Build Dates module (CRUD) | 2h |
| Add one to one relationship between contract and build dates | 30m |
| **Contract Tab –** Build dates workflow: Only to display when Property type is H&L or where House is added to Land. |  | 4h |
| **Contract Tab –** SETTLEMENT DETAILS FOR (U/APT/TH/V, H&L WHERE NO SETTLE LAND FIRST) | Create Contract settlement non-land details module | 4h |
| Add one to one relationship between contract and settlement non-land details module | 30m |
| **Contract Tab –** Settlement non-land details for Workflow: this is when the property type is unit/apartment, townhouse/villa, house & land (where no settle land first) |  | 4h |
| **Contract Tab –** Terminated heading workflow  *(see field chart excel row 330 contracts sheet)*  **Note:** Need to discuss with Al |  | TBD |
| **Property Tab** |  | 40h |
| **House Design Tab** |  | 24h |
| **Features Tab** |  | 8h |
| **Title Tab** |  | 24h |
| **Finance Tab** | Create Contract Finance Module (CRUD) | 4h |
| Add one to one relationship between contract and Finance module | 30m |
| **Finance Tab –** create group button  **Notes:** Need to discuss with Al.  **Questions:** How do you envision the chat room? Is this inside Sugar only? Or we are going to allow communication between sugar and portal. Who are the people that can be invited *(e.g. contacts of the project)*? |  | TBD |
| **Build Tab** | Create Contract Build module (CRUD) | 4h |
| Add one to one relationship with contract and build module | 30m |
| **Build Tab –** Edit Build Stages Button |  | 2h |
| **Build Tab** – Create group button  *(see field chart excel row 723 contracts sheet)*  **Notes:** Need to discuss with Al.  **Questions:** How do you envision the chat room? Is this inside Sugar only? Or we are going to allow communication between sugar and portal. Who are the people that can be invited *(e.g. contacts of the project)*? |  |  |
| **Build Tab –** House price Workflow: If this house price is changed here, it needs to update the rest of the contract to reflect the new price |  | 1h |
| **Build Tab –** Build stages table  *(see field chart excel row 796 contracts sheet)*  **Questions:** Where do we get the values displayed here? |  | 16h |
| **Build Tab – House Deposit %** Workflow:Same rules for House price change |  | 1h |
| **Build Tab** – Build Claims heading: Need to be able to set something up like where we invite people to the build room where the builder can add to the room the purchaser and anyone relevant to the transaction where they get to access the document like RS  *(see field chart excel row 810 contracts sheet)*  **Question:** How do you envision this feature? Something like similar to dotLoop? |  | TBD |
| **Build Tab** – Build Claims heading | Create module Build Claims module (CRUD) | 2h |
| Add one to many relationship between Build tab and BuildClaims | 30m |
| **Build Tab –** Progress Heading | Create Module Progress Heading module (CRUD) | 2h |
| Add one to many relationship between build tab and build claims module | 30m |
| **Deposit Tab** | Create deposit module | 4h |
| **Deposit Tab –** Integration with XERO & MYOB |  | TBD |
| **Deposit Tab –** The number of the actual deposit that has been received is displayed. By default, the number is red and turns to green when full holding deposit has been received and reconciled. That is, if holding deposit is $1000, and only $500 has been received, the display figure would be $500 and it would be in Red. When the $1000, is paid in full, the amount will be $1000 and the colour will be green |  | 2h |

# Agent`s Portal *(TBD)*

**Note:** Need to discuss with Al. We need a list of features that needs to be implemented here.

# Builder`s Portal *(TBD)*

**Note:** Need to discuss with Al. We need a list of features that needs to be implemented here.

# Buyer`s or Purchaser`s Portal *(TBD)*

**Note:** Need to discuss with Al. We need a list of features that needs to be implemented here.

# Summary

## Missed features/tasks in stage 1

Project - Bulk Upload Images *(see field chart excel project sheet row 197)*

Project – Facebook integration *(see field chart excel project sheet row 198)*

Project – Twitter integration *(see field chart excel project sheet row 199)*

Project – Pinterest integration *(see field chart excel project sheet row 200)*

Features – Room Sizes *(see field chart excel project sheet row 355)*

Pricing Display Options in Listing Pricing *(see field chart excel listing sheet row 336)*

## Stage 2 features/tasks that were implemented in stage 1

Listing – Special Conditions *(see field chart excel listing sheet row 252)*

Listing – Options *(see field chart excel listing sheet row 263)*

Listing – Promotions *(see field chart excel listing sheet row 280)*

Listing – Title *(see field chart excel listing sheet 437)*

## Total number of hours

720.5